**Online Test System**

**RESOURCES:**

* Abhilash
* Arun Gandhi
* Babu
* Chidambar
* Dhushanth
* Jerome
* Prasanna
* Sasi
* Thuyavan

**Expected hours to complete the project**: 365 hours

**Number of resource Working**: 9

**Expected Working Hour per person**: 1 hour per day

**Expected Project Completion hour with No. Of Resource**: 40 hours

**Planned Project Live Date**: **May 01rd 2018** if skipped **Jun 03rd 2018**

**MODULES OWNERS:**

* As of now UI Developers owns the Module

|  |  |
| --- | --- |
| **MODULE** | **OWNERS** |
| Login Page   * Get username & password validate with database and decision-based validation | **Module Owner:**  Arun Gandhi  **UI and scripting development:**  Arun Gandhi  **Java Coding:**  Prasanna |
| Registration Page   * Get username\*, password\*, retype password\*, company or institution name\*, email id\*, phone number, captcha * Once all data are provided persist the data in DB | **Module Owner:**  Jerome  **Addition UI and scripting resource:**  Arun Gandhi  **Java Coding:**  Prasanna |
| Exam Instruction Page   * Timer for 1 minute * Instruction notes * Name of the company or institute who conducts the Exam/Test. * Start test button after Timer expires | **Module Owner:**  Dhushanth  **UI and scripting development:**  Dhushanth  **Java Coding:**  Not Needed |
| Exam Question Display Page   * Timer based on examiner settings * Section wise question display for the exam candidate * Color variation for attended and non-attended questions. * Submitting all answers on timing expire. * Validate the Internet connectivity every 3 secs if no internet connectivity then block the user to navigate between questions. | **Module Owner:**  Dhushanth  **UI and scripting development:**  Abhilash, Chidambar  **Java Coding:**  Babu, Sasi |
| Exam Question Upload Page   * Different category (Radio, Checkbox) of options to upload different category of questions into the system | **Module Owner:**  Jerome  **UI and scripting development:**  Thuyavan, Dhushanth  **Java Coding:**  Babu, Abhilash, Chidambar |
| User Home Page   * Should see upcoming exams * Should be able to add candidates for the exam * Should be able to select questions for the particular exams | **Module Owner:**  Arun Gandhi, Prasanna  **UI and scripting development:**  Jerome, Dhushanth  **Java Coding:**  Babu, Sasi, Abhilash, Chidambar |
| Exam Report Generation Page   * Examiner to see the candidates who wrote the exam and their performance | **Module Owner:**  Thuyavan  **UI and scripting development:**  Thuyavan  **Java Coding:**  Babu |
| Excel Integration   * To upload questions | **Module Owner:**  Thuyavan  **UI and scripting development:**  Thuyavan  **Java Coding:**  Babu |
| PDF Integration   * To Download Report | **Module Owner:**  Sasi  **UI and scripting development:**  Sasi  **Java Coding:**  Babu |
|  |  |

**MODULES AND EXPECTED DATE OF COMPLETION:**

|  |  |  |
| --- | --- | --- |
| **MODULE** | **Resource Allocated** | **EXPECTED COMPLETION DATE** |
| Login Page | Arun Gandhi & Prasanna | Apr 1st 2018 |
| Registration Page | Jerome, Arun Gandhi & Prasanna | Apr 8th 2018 |
| Exam Instruction Page | Dhushanth | Apr 5th 2018 |
| Exam Question Display Page | Arun Gandhi, Dhushanth, Babu, Chidambar | Apr 22nd 2018 |
| Exam Question Upload Page | Jerome, Thuyavan, Dhushanth, Babu Abhilash, Sasi | Apr 22nd 2018 |
| User Home Page | Arun Gandhi, Prasanna, Jerome, Dhushanth, Babu, Sasi, Abhilash, Chidambar | May 6th 2018 |
| Exam Report Generation Page | Thuyavan, Babu | May 6th 2018 |
| Excel Integration | Thuyavan, Babu | May 6th 2018 |
| PDF Integration | Sasi, Babu | May 6th 2018 |
|  |  |  |